Pilot Build Session Handoff ClearSight Dental — Phase 1.5 Hosted Beta Version 1.0 • April 13, 2026 CONFIDENTIAL — INTERNAL USE ONLY

# What was built in this session

This session converted ClearSight Dental from a whitepaper + demo-scaffold posture into a shippable pilot package: four governance/operations documents plus a self-contained code package (backend + frontend patch) ready to drop into the existing clearsight-dental repo and deploy to Vercel + Fly.io + Neon.

The deliverables are intentionally scoped so that Dale executes every account creation, every contract, every insurance binding, and every cloud-provider signature personally — Claude produced the drafts, the runbook, the tracker, and the code, but none of the legal or financial actions were taken on Dale’s behalf.

# Deliverables

## 1. Governance documents (Desktop)

| File | Purpose | Next action |
| --- | --- | --- |
| ClearSight_Pilot_BAA_v1.0.docx | HIPAA Business Associate Agreement, 10 sections, 90-day pilot term, explicit no-training clause, subcontractor list (Vercel/Fly/Neon/Resend) | Send to healthcare counsel for redlines |
| ClearSight_Clinical_Pilot_Agreement_v1.0.docx | Clinical Pilot Agreement, AS-IS / AS-AVAILABLE, $1,000 liability cap, $5M cyber insurance requirement, indemnification | Send to counsel for redlines |
| ClearSight_Hosted_Pilot_Deployment_Runbook_v1.0.docx | 10-step runbook from zero accounts to live *.vercel.app URL; verification checklist; troubleshooting; rollback; escalation | Execute Steps 1–10 in order |
| ClearSight_Pilot_Compliance_Baseline_v1.0.xlsx | HIPAA controls tracker (24 controls, 25 evidence artifacts, 18-item audit calendar, 8 gap rows) | Review gap rows; assign owners |

## 2. Code package (OpenRestaurant/clearsight-pilot-package/)

- backend/ — Fly.io-ready Python service. Dockerfile (PyTorch 2.3.1 + CUDA 12.1), fly.toml (A100-40GB, suspend-when-idle), FastAPI app with /healthz + /readyz + /metrics + /analyze, append-only audit logging, Postgres schema, OralGPT-Omni inference wrapper.

- frontend-patch/ — Drop-in patch for the existing Next.js app. Magic-link auth (Resend email + Neon-backed tokens), HS256 JWT session cookie, BAA/CPA acceptance gate component, persistent pilot banner, /api/analyze proxy to the Fly.io backend with shared-secret auth.

- README.md — top-level map of what the package does, what it does not do, and the cost envelope (~$250–450/month for one pilot tenant).

- frontend-patch/INTEGRATION.md — step-by-step instructions for copying the patch into the existing repo, installing dependencies, and wiring the gate into the authenticated app layout.

# What Dale needs to do next, in order

| # | Action | Blocks |
| --- | --- | --- |
| 1 | Send BAA and CPA to healthcare counsel. Get redlines back. Negotiate to signed final. | Everything downstream |
| 2 | Bind $5M/$5M cyber-liability insurance naming Open Scaffold Labs as primary insured and Dia Basher DDS as additional insured. File certificate with the BAA package. | Go-live with real PHI |
| 3 | Obtain countersigned Fly.io BAA (Enterprise plan) and Vercel Pro BAA. Confirm Neon BAA on the paid plan. Save all three. | Go-live with real PHI |
| 4 | Execute the deployment runbook Steps 1–10. Stop at Step 8 (smoke test with synthetic non-PHI fixture). | Sending URL to Dr. Basher |
| 5 | Do a dry-run of the runbook’s rollback procedure. Confirm you can get back to a clean state. | Sending URL to Dr. Basher |
| 6 | Review the Compliance Baseline tracker; assign owners to every Blocker-priority control; schedule the April and May audit-calendar activities. | SOC 2 pathway |
| 7 | Schedule 30-minute onboarding with Dr. Basher. Walk him through the BAA gate, the pilot banner, the upload flow, and the "clinician review only" framing. | First real image upload |
| 8 | Send Dr. Basher the *.vercel.app URL only after all of the above are complete. | — |

# Known limitations and deferred work

- Tenant isolation is application-enforced. Postgres row-level security must be added before onboarding a second tenant.

- OralAgent LangGraph orchestration is stubbed. The pilot calls OralGPT-Omni directly through transformers; replacing the stub with the full OralAgent graph is the first post-pilot task.

- Audit-log retention purge is documented but not yet scheduled. The runbook has the manual command; a scheduled Fly.io machine or Neon branch cron needs to be added.

- No SSO. Magic-link only. SSO via Google Workspace is a Phase 2 item.

- DICOM support is limited to single-frame images. Multi-frame series (CBCT, panorex sequences) need a dedicated upload + storage path.

- There is no billing system. The pilot is free-of-charge; subscription billing, usage metering, and invoice generation are Phase 2.

# Hard rules we kept to

- Claude did not create any cloud accounts. Every account-creation step is in the runbook for Dale to execute.

- Claude did not bind or authorize any contract. Both BAA and CPA are labeled DRAFT and require counsel review.

- Claude did not purchase or bind insurance. The $5M cyber policy is explicitly Dale’s task.

- No real patient data was used in any fixture, test, or example. The fixtures/ directory explicitly forbids committing PHI.

- Every PHI-touching endpoint writes an audit row before returning. Audit failures are logged but do not block the response, so the clinical path is never starved by infrastructure issues.

# File map

All on Dale’s Desktop after the final copy step:

- ClearSight_Pilot_BAA_v1.0.docx

- ClearSight_Clinical_Pilot_Agreement_v1.0.docx

- ClearSight_Hosted_Pilot_Deployment_Runbook_v1.0.docx

- ClearSight_Pilot_Compliance_Baseline_v1.0.xlsx

- ClearSight_Pilot_Handoff_v1.0.docx  (this document)

In the OpenRestaurant workspace folder (versioned alongside whitepapers):

- clearsight-pilot-package/README.md

- clearsight-pilot-package/backend/ (Dockerfile, fly.toml, app/*.py, schema.sql)

- clearsight-pilot-package/frontend-patch/ (middleware, session, BAA gate, API routes, INTEGRATION.md)