Hosted Pilot Deployment Runbook ClearSight Dental — Phase 1.5 Hosted Beta Version 1.0 • April 2026 CONFIDENTIAL — INTERNAL USE ONLY

| Owner | Frequency | Last Updated | Est. Duration |
| --- | --- | --- | --- |
| Dale Raaen (founder) | One-time pilot launch | April 2026 | 6–10 working hours spread over 2–4 days |

# Purpose

Stand up the ClearSight Dental hosted preview on public infrastructure so that a single named pilot dentist (Dr. DIA Basher) can access it from his office via a unique URL, upload imaging, and receive AI-assisted draft documentation. This runbook takes you from zero accounts to a working *.vercel.app frontend talking to a GPU-backed FastAPI / OralAgent / OralGPT-Omni backend on Fly.io, with Postgres-backed audit logging, magic-link authentication, and a BAA-acceptance gate.

Out of scope for this runbook: custom domain purchase, SOC 2 preparation, production subscription billing, multi-tenant onboarding flow. Those are Phase 2 / production items tracked separately.

# Prerequisites

Complete this checklist before starting Step 1. Account creation must be done by you (Dale) directly — this is a hard rule; do not delegate account creation to automation.

## Accounts needed

☐  Vercel Pro account ($20/month) — sign up at https://vercel.com/signup. Pro tier required for BAA availability.

☐  Fly.io account with GPU access enabled — sign up at https://fly.io/app/sign-up, then request GPU access at https://fly.io/docs/gpus/. Credit card required.

☐  Neon or Supabase Postgres account (free tier is fine for pilot) — https://neon.tech or https://supabase.com.

☐  Hugging Face account — https://huggingface.co/join — needed to download OralGPT-Omni checkpoints.

☐  Resend account for transactional email (magic-link auth) — https://resend.com.

☐  Cyber-liability insurance bound at $5M/$5M minimum — this is a Clinical Pilot Agreement §12 requirement. Do not send DIA the URL until this is in force.

## Tools installed locally on your Mac

☐  Node.js ≥ 20 and npm — verify with node -v

☐  Python ≥ 3.10 — verify with python3 --version

☐  Docker Desktop running — verify with docker ps

☐  Fly CLI — install with: curl -L https://fly.io/install.sh | sh

☐  Vercel CLI — install with: npm i -g vercel

☐  psql client — install with: brew install postgresql

☐  Hugging Face CLI — install with: pip install -U huggingface_hub --break-system-packages

## Legal docs in hand

☐  Pilot BAA reviewed by counsel, signed by Open Scaffold Labs, ready for countersignature

☐  Clinical Pilot Agreement reviewed by counsel, signed by Open Scaffold Labs, ready for countersignature

☐  Governing-law state confirmed in both documents

☐  Cyber-liability certificate of insurance filed with the BAA for Subcontractor records

# Procedure

Follow steps in order. Every command assumes you are in /Users/daleraaen/Projects/clearsight-dental on your Mac unless otherwise stated. Each step has an Expected result and an If it fails note — don’t skip either.

## Step 1  —  Create the deployment branch

Preserve your current working tree. All hosted-deploy changes land on a new branch.

cd /Users/daleraaen/Projects/clearsight-dental git status # confirm you are on a clean working tree git checkout -b phase-1.5-hosted-beta

Expected: Branch phase-1.5-hosted-beta created and checked out.

If it fails: If you have uncommitted changes, git stash them first, then re-run. Do not force-push or discard changes.

## Step 2  —  Provision Postgres

Create a dedicated database for the pilot. We will use Neon; Supabase instructions are analogous.

# 1. Log into https://console.neon.tech # 2. Create project: "clearsight-pilot" # 3. Region: US East (pick the region closest to the Fly.io region you will use) # 4. Copy the POOLED connection string (ends with -pooler). Save it as DATABASE_URL. # 5. In a terminal, test connectivity: psql "$DATABASE_URL" -c "SELECT version();"

Expected: psql prints the PostgreSQL version (e.g., PostgreSQL 16.x).

If it fails: SSL-required errors: append ?sslmode=require to the connection string. Authentication failures: regenerate the role password in Neon and re-copy.

Apply the audit-log and tenant schema (the migration file is in the backend/ directory of the repo after Step 5). You will come back to this in Step 8.

## Step 3  —  Download OralGPT-Omni-7B-Instruct

Fetch the model checkpoint once, locally. You will bake it into the backend Docker image in Step 5. Size is approximately 15–17 GB; budget 30–60 minutes depending on bandwidth.

huggingface-cli login # paste your HF token when prompted mkdir -p /Users/daleraaen/Projects/clearsight-dental/backend/models huggingface-cli download OralGPT/OralGPT-Omni-7B-Instruct \ --local-dir /Users/daleraaen/Projects/clearsight-dental/backend/models/oralgpt-omni-7b \ --local-dir-use-symlinks False

Expected: Model files (config.json, tokenizer files, multiple safetensors shards) land in backend/models/oralgpt-omni-7b/.

If it fails: 403 errors: accept the model card terms on the HF website while logged in as your user, then retry. Rate-limited errors: use a fresh access token or retry after 10 min.

Before continuing, read the LICENSE file inside the downloaded directory. If the license does NOT clearly permit commercial use, STOP. Do not proceed to deployment. Escalate to counsel via the Clinical Pilot Agreement § drafting-notes action item.

## Step 4  —  Clone and configure OralAgent

cd /Users/daleraaen/Projects/clearsight-dental/backend git clone https://github.com/isbrycee/OralAgent.git vendor/OralAgent cd vendor/OralAgent git rev-parse HEAD > ../../ORALAGENT_PINNED_COMMIT.txt # pin the commit for reproducibility cd ../.. cat ORALAGENT_PINNED_COMMIT.txt

Expected: A git SHA is printed. Record it in the runbook History table at the end of this document.

If it fails: Clone failures: re-run with https://github.com URL. Do NOT use SSH unless you have configured keys with GitHub for Open Scaffold Labs.

## Step 5  —  Write the backend Dockerfile

The Dockerfile included in this deployment package (backend/Dockerfile) already wires OralAgent to OralGPT-Omni and exposes the FastAPI port. Review and customize if needed.

cd /Users/daleraaen/Projects/clearsight-dental/backend ls Dockerfile fly.toml app/main.py app/audit.py app/schema.sql

Expected: All five files exist. If any are missing, grab them from the deployment package shipped with this runbook.

If it fails: Missing files: copy them from the /sessions/ecstatic-modest-dirac/mnt/OpenRestaurant/clearsight-backend/ deployment package into backend/.

Build the image locally first to catch errors before spending on Fly.io:

cd /Users/daleraaen/Projects/clearsight-dental/backend docker build -t clearsight-backend:local .

Expected: Successfully built <sha> with no errors in the final stage. Build takes 10–20 minutes on first run due to model copy.

If it fails: Out-of-disk errors: docker system prune -a and retry. CUDA version errors: check the FROM line in Dockerfile matches Fly.io A100 CUDA support (12.x).

## Step 6  —  Deploy backend to Fly.io

fly auth login cd /Users/daleraaen/Projects/clearsight-dental/backend fly apps create clearsight-backend-pilot # unique app name; if taken, append -<date> # Set secrets (do NOT commit these to git) fly secrets set DATABASE_URL="<the pooled Neon URL from Step 2>" \ HF_TOKEN="<your HF token>" \ PILOT_TENANT_ID="dia-basher-dds" \ AUDIT_LOG_RETENTION_DAYS="2190" \ -a clearsight-backend-pilot # Deploy with a GPU machine (A100-40G) fly deploy --app clearsight-backend-pilot --vm-gpu-kind a100-pcie-40gb --vm-memory 32768

Expected: fly deploy finishes with "Machine <id> now in state: started". The Fly dashboard at https://fly.io/dashboard/<org>/apps/clearsight-backend-pilot shows the machine running.

If it fails: "No GPUs available in region": change region with fly regions set <region>. "Out of quota": request quota increase via https://fly.io/contact. Deploy timeout during model load: bump --vm-memory to 65536 and retry.

Smoke-test the backend:

curl https://clearsight-backend-pilot.fly.dev/healthz

Expected: JSON response: {"status":"ok","model":"oralgpt-omni-7b","version":"0.1.0"}

If it fails: 502 errors: fly logs -a clearsight-backend-pilot and look for CUDA OOM or import errors. Empty response: machine may still be cold-loading the model; wait 2–3 min and retry.

## Step 7  —  Deploy frontend to Vercel

cd /Users/daleraaen/Projects/clearsight-dental vercel login vercel link # when prompted, create a new project named "clearsight-dental-pilot" # Set environment variables via Vercel dashboard: # https://vercel.com/<your-team>/clearsight-dental-pilot/settings/environment-variables # Add these for both Production and Preview environments: # NEXT_PUBLIC_API_BASE = https://clearsight-backend-pilot.fly.dev # DATABASE_URL = <the pooled Neon URL from Step 2> # RESEND_API_KEY = <from https://resend.com/api-keys> # AUTH_SECRET = <generate with: openssl rand -base64 32> # ALLOWED_EMAIL = dia.basher@<his-domain> # BAA_REQUIRED = true vercel deploy --prod

Expected: Vercel returns a https://clearsight-dental-pilot-*.vercel.app URL. Hit that URL in a browser and confirm the BAA-acceptance splash renders before any app content.

If it fails: Build failures: vercel logs <deployment-url>. Most common issue is a missing env var — check the Production environment specifically (Preview-only env vars do not apply to --prod).

## Step 8  —  Apply database schema

cd /Users/daleraaen/Projects/clearsight-dental/backend psql "$DATABASE_URL" -f app/schema.sql psql "$DATABASE_URL" -c "\\dt"

Expected: Tables tenants, users, audit_log, baa_acceptance, and analysis_runs are listed.

If it fails: Permission denied: confirm the role in the connection string has CREATE on the schema (Neon default role does). Duplicate table errors: safe to ignore on re-runs.

Seed the pilot tenant and DIA’s user record:

psql "$DATABASE_URL" -c "INSERT INTO tenants (id, name, practice_email, baa_signed_at) VALUES ('dia-basher-dds', 'Dr. DIA Basher, DDS', 'dia.basher@<his-domain>', now());" psql "$DATABASE_URL" -c "INSERT INTO users (tenant_id, email, role) VALUES ('dia-basher-dds', 'dia.basher@<his-domain>', 'practice-lead');"

Expected: Both INSERTs return INSERT 0 1.

If it fails: Backfill baa_signed_at only AFTER the countersigned BAA is in hand. Do NOT pre-populate this field.

## Step 9  —  End-to-end smoke test

Before sending DIA anything, verify the whole pipeline with a sample (non-PHI) image.

- Open the Vercel URL in a private browser window.

- Confirm the BAA splash appears and blocks the app; click "I agree" only if you are verifying the flow.

- Enter dia.basher@<his-domain> (or your own email if you added yourself to ALLOWED_EMAIL for testing).

- Check email; click magic link within 10 minutes.

- Upload a sample non-PHI panoramic X-ray from backend/fixtures/sample-opg.jpg.

- Confirm an analysis response renders within 20–60 seconds.

- In a second terminal, verify the audit entry: psql "$DATABASE_URL" -c "SELECT * FROM audit_log ORDER BY ts DESC LIMIT 5;"

Expected: A row exists with action=analyze, tenant_id=dia-basher-dds, image_sha256=..., and a non-null response_ms.

If it fails: Missing audit row: check the backend logs for the "audit_insert_failed" error and fix the DATABASE_URL secret. Never release to DIA with audit logging broken.

## Step 10  —  Send DIA the URL

Only after every Verification checkbox below is ticked. Use the email template below.

Subject: ClearSight Dental pilot — your access Dr. Basher, As promised, the pilot environment is ready. A few housekeeping items before you click in: 1. Attached are two documents we need countersigned before you upload any patient imaging: (a) the HIPAA Business Associate Agreement and (b) the Clinical Pilot Agreement. Please have your counsel review and sign; return scanned copies to me. 2. Once signed copies are received, I will email you a magic-link invitation to the pilot URL below. Until the BAA is countersigned, the app will refuse sign-in from your email address. 3. The pilot is a research-phase preview. It is not FDA-cleared and is not a diagnostic device. Every output is draft documentation that you must review and affirm before entering into a patient record. Pilot URL (do not share): https://<your-vercel-deployment>.vercel.app Your designated sign-in email: dia.basher@<his-domain> Pilot Term: 90 days from BAA countersignature. I'll be on call for the first week — text any issues to <your mobile>. — Dale

Expected: Sent email. Countersigned BAA and Clinical Pilot Agreement received within 10 business days.

If it fails: Countersignature delay: follow up once at day 5 and once at day 10; if no response by day 14, retract the pilot offer and document as a pipeline lesson.

# Verification

☐  https://clearsight-backend-pilot.fly.dev/healthz returns status=ok

☐  https://<vercel-url>/ shows BAA splash on first load

☐  BAA splash cannot be bypassed (tested in private browser)

☐  Unknown email addresses cannot trigger a magic link (tested with throwaway address)

☐  Uploading a sample image produces a response within 60s

☐  Audit log records every inference call with tenant_id, image_sha256, response_ms, model_version

☐  Countersigned BAA + Clinical Pilot Agreement on file before DIA’s first sign-in

☐  Cyber-liability insurance certificate on file

☐  Pilot calendar reminder set for Day 80 (start renewal / termination conversation)

# Troubleshooting

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| 502 on /healthz immediately after deploy | Machine still loading the 15 GB model | Wait 3 min; tail fly logs -a clearsight-backend-pilot for "model loaded" line |
| CUDA OOM in backend logs | Concurrent requests or insufficient GPU memory | Set MAX_CONCURRENT=1 in fly secrets; confirm machine is a100-pcie-40gb not l40s-24gb |
| Magic link email not arriving | Resend sender domain not verified | Verify sender domain in Resend dashboard; fall back to resend.dev sender for pilot |
| BAA splash not appearing | BAA_REQUIRED env var not set to "true" | Set via Vercel dashboard for Production env, then redeploy with vercel --prod |
| Audit log row missing after analysis | DATABASE_URL wrong or pooled URL not set | Recheck Fly secret; must be the -pooler variant for Neon |
| Analysis response hangs past 2 min | GPU machine sleeping due to Fly autoscale | fly scale count 1 -a clearsight-backend-pilot --vm-gpu-kind a100-pcie-40gb to keep 1 warm |

# Rollback

If anything goes wrong after DIA has been invited, the fastest safe rollback is to cut his access while leaving infrastructure in place for diagnostics:

# Immediate: revoke his active session and block new sign-ins psql "$DATABASE_URL" -c "UPDATE users SET role='suspended' WHERE email='dia.basher@<his-domain>';" # Optional: take the app offline entirely (keeps data) fly scale count 0 -a clearsight-backend-pilot # Nuclear: full teardown (deletes data; use only if Breach response requires) fly apps destroy clearsight-backend-pilot vercel remove clearsight-dental-pilot --yes

Expected: User row shows role=suspended; DIA’s next sign-in attempt is rejected.

If it fails: If suspending a user, notify DIA by phone within 1 hour. If invoking nuclear teardown due to a suspected Breach, follow BAA §3(3)–(4) and notify Covered Entity in writing within 5 business days.

# Escalation

| Situation | Contact | Method |
| --- | --- | --- |
| Suspected PHI breach | ClearSight counsel + DIA Practice Lead + cyber-liability carrier | Phone within 1 hr; written notice within 5 business days per BAA §3(3) |
| Fly.io GPU outage >30 min | Fly.io support (Pro plan required for priority) | https://fly.io/dashboard/support ticket, mark as clinical-use |
| Model produces clinically alarming false positives | Dale (founder) — review with DIA | Voice call; document in pilot feedback log |
| DIA reports a PHI-adjacent concern | Dale (founder) + counsel | Phone within 1 business day |

# History

| Date | Run by | Notes |
| --- | --- | --- |

Append a row after every deploy, rollback, or significant config change. Keep this document under version control alongside the backend.